## Slide 1
Keyword Research & SEO Strategy
DM-SEO-002 | FreeInternships.in
Final Internship Presentation
Student Code: DAS007834

## Slide 2
Project Overview
Real keyword research project for FreeInternships.in
• Objective: identify, analyze and organize search opportunities around online internships.
• Target themes: digital marketing, SEO, web/full-stack, AI & Data Science, UI/UX and student internships.
• Workflow: research → expansion → validation framework → competitor analysis → clustering → final SEO strategy.
• Final output: keyword portfolio, content architecture, internal linking plan, technical SEO actions and 30-day roadmap.

## Slide 3
Day 1–2 — Research & Keyword Expansion
• Started with 10 seed keyword groups covering core internship categories.
• Expanded into long-tail, question-based, related and semantic searches.
• Day 2 expansion contained 157 keywords before validation.
• Search intent was classified into commercial, informational and transactional groups.
• SEO-tool metrics were intentionally left for validation in Ahrefs, SEMrush, Google Keyword Planner or Ubersuggest.
10
Seed groups
157
Day 2 keywords
83
Commercial
39
Transactional

## Slide 4
Day 3 — Keyword Analysis
153 keywords carried into the analysis framework
Chart: 
| Informational | Commercial | Transactional
Keywords | 31 | 83 | 39
• 153 keywords analyzed.
• Priority framework: 85 High, 35 Medium and 33 Low.
• Search Volume, KD and CPC remain fields for live tool validation.
• Priority should be recalculated after validated metrics and SERP review.

## Slide 5
Day 4 — Competitor Analysis
Competitor-gap framework
• Benchmarked internship themes against established competitors.
• Separated competitor-theme overlap from verified ranking gaps.
• Actual Ahrefs/SEMrush Keyword Gap exports should be used for exact ranking claims.
• High-value gap candidates should combine competitor presence, search intent, business relevance and validated difficulty.
• Evidence screenshots/exports should accompany final submission.
Benchmark set: Internshala • AICTE Internship Portal • InternCircle • Growfinix • Urban Fingers • Workora

## Slide 6
Day 5 — Keyword Clustering
Content pillars and information architecture
Chart: 
| Web/Full Stack | Digital Marketing | Free Online | Students/Freshers | AI/Data Science | UI/UX | Remote | Certificates
Keywords | 41 | 40 | 19 | 15 | 15 | 14 | 5 | 4
• One primary keyword per landing page; close variants become secondary.
• Commercial/transactional terms map to landing pages.
• Question/informational terms support blog and guide content.
• Supporting content links upward to the relevant pillar and application CTA.

## Slide 7
Day 6 — Final SEO Strategy
From keyword research to implementation
• On-page: unique title tags, H1s and benefit-led meta descriptions.
• Technical: indexation, sitemap, robots, canonicalization and Core Web Vitals.
• Content: original internship projects, certificates, FAQs and student outcomes.
• Internal linking: pillar → cluster → supporting content hierarchy.
• Measurement: impressions, clicks, CTR, average position, indexed pages and organic applications.
Days 1–7
Technical
8–14
Pillars
15–21
Content
22–30
Measure

## Slide 8
Key Results
Final project snapshot
153
Keywords analyzed
8
Core content pillars
85
High-priority planning targets
30
Day roadmap
• Core opportunities center on free online internships, digital marketing, SEO, web/full-stack, student/fresher, remote, certificate, AI/Data Science and UI/UX themes.
• Priority figures are planning signals and should be revalidated with live SEO-tool metrics.
• Final architecture is designed to reduce cannibalization and strengthen topical authority.

## Slide 9
30-Day SEO Roadmap
Recommended implementation sequence
• Week 1: audit crawlability, indexation, sitemap, robots and canonicalization.
• Week 2: publish/optimize the highest-relevance pillar and landing pages.
• Week 3: publish long-tail/question content and strengthen internal links.
• Week 4: review Search Console/analytics, CTR, positions and organic applications; iterate.
• Maintain a weekly evidence log of changes, rankings and outcomes.

## Slide 10
Conclusion & Learning Outcomes
DM-SEO-002 final presentation
• Learned how to move from seed keywords to a structured SEO content strategy.
• Applied search-intent classification, prioritization, competitor-gap thinking and topic clustering.
• Built a scalable pillar-and-supporting-content architecture for FreeInternships.in.
• Created an actionable technical SEO and measurement roadmap.
• Next step: validate live Ahrefs/SEMrush/GKP metrics, attach evidence, publish priority pages and measure results.
Thank You | Questions?